DATEROEM WOOD SALES

System Documentation

Development Timeline

When each feature was built, and the key decisions along the way

| Document | Development Timeline |
| --- | --- |
| Document number | DWS-SYS-02 |
| Version | 1.1 |
| Date | 24 October 2026 |
| Intended readers | The business owner and future developers |
| Classification | Internal - contains system design details; share only with authorised staff |

A dated record of how the system was built between 11 September and 21 October 2026: phases, a day-by-day feature log, the database migration history, the main design decisions and the items still open.

Document control

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 3 October 2026 | First complete edition, written from the source code as it stood on this date. |
| 1.1 | 3 October 2026 | Added one approved phone per account (admin approval of new phones) and the fingerprint app lock. |
| 1.1 | 4 October 2026 | The evening of 3 October added: Featured campaigns and their products, the new sign-in screen and Google sign-in, desktop search, app fixes; decisions and open items brought up to date. |
| 1.1 | 5 October 2026 | 5 October added: the desktop app ready to work from any computer (approved computers, server address setting) and one SuperAdmin who approves phones and computers; later the same day the app through the public tunnel, a copy for other admins and username correction; decisions and open items brought up to date. |
| 1.1 | 7 October 2026 | Desktop start-up no longer blocks the screen; only the SuperAdmin can stop the servers; frequently asked questions and a Send us an email form on the Help page, a window also opened from Bulk Orders; the company emblem and a footer with every way to reach the business (7 October). |
| 1.1 | 8 October 2026 | 8 October: footer socials and a bigger tab icon, the Caddy incident, and the hosting plan with the deployment kit (Hosting and Deployment Guide). |
| 1.1 | 9 October 2026 | 9 October: security review and fixes; retiring products with an out-of-stock alert. |
| 1.1 | 9 October 2026 | 9 October: bulk order pictures (website slideshow, managed from Marketing in the apps); Retire inside the phone app's product form. |
| 1.1 | 10 October 2026 | 10 October: photos and videos chosen on the computer in the desktop app's product and campaign forms. |
| 1.1 | 17 October 2026 | 16-17 October: M-Pesa customer payments live; M-Pesa receipts shown in the desktop. |
| 1.1 | 17 October 2026 | 17 October: desktop tables, the Bulk Orders email desk and phone numbers filled in, phone numbers confirmed by an SMS code. |
| 1.1 | 18 October 2026 | 18 October: the phone entrance in real photographs; the company emblem as the app icon; open items brought up to date. |
| 1.1 | 18 October 2026 | 18 October (afternoon): calm error messages, the database cleaned and numbered from 1; open items brought up to date. |
| 1.1 | 19 October 2026 | 19 October: the phone entrance on the desktop, Manage Servers as a sliding panel, the shared phone app and desktop copies rebuilt; open items brought up to date. |
| 1.1 | 20 October 2026 | 20 October: seamless mist, the sign-in and servers cards trading places through it; the board's "Living Forest" colours in all three apps; Forest, Dark and Light themes per account; the phone stays unlocked when turned. |
| 1.1 | 21 October 2026 | 21 October: the desktop's modern look and the dashboard breakdown. |
| 1.1 | 23 October 2026 | 23 October: the About page sets out the company - who we are, how we work, where to find us and the founder. |
| 1.1 | 23 October 2026 | 23 October: order tickets, Track my order and sharing the driver only when staff choose. |
| 1.1 | 24 October 2026 | 24 October: profiles, passwords and the idle lock. |
| 1.1 | 24 October 2026 | 24 October: phone Home cards and the server-side company card; orders near their promised date flagged. |
| 1.1 | 24 October 2026 | 24 October: worker details and documents. |
| 1.1 | 24 October 2026 | 24 October: saves that stick, and the desktop's profile card. |
| 1.1 | 24 October 2026 | 24 October: phone error messages in a scrolling box. |
| 1.1 | 24 October 2026 | 24 October: the phone's menu and Home follow changes made elsewhere. |
| 1.1 | 24 October 2026 | 24 October: the move kit brought up to date. |
| 1.1 | 24 October 2026 | 24 October: Returns & Refunds, Privacy and Terms pages. |

Keep this document up to date: when a feature, setting or server changes, edit the matching section here and add a line to the table above.

Contents

1  Introduction	4

2  Phases	5

3  Timeline chart	7

4  Feature log	8

5  Database changes	16

6  Key decisions	18

7  Open items at the time of writing	21

# 1  Introduction

The system was built in a series of working sessions between 11 September and 21 October 2026, each feature requested by the business owner and built, tested and adjusted the same day or the next. Dates below are taken from those session records (Kenya time) and from the migration scripts. Earlier project files from July 2026 (empty project templates) are not part of this history.

# 2  Phases

| Period | Phase | Highlights |
| --- | --- | --- |
| 11-12 Sep | Foundation | Database design checked and created, profit functions, technology chosen, backend and servers scaffolded, first website, mobile app core sections |
| 13-16 Sep | Breadth | Desktop app, trees and farmers, roles, M-Pesa Send Money (sandbox), AI insights and chat, voice input, servers panel |
| 17-20 Sep | Selling and delivering | Public access, website checkout with STK push, ordered goods, deliveries and trip finalization, automatic payout receipts, SMS reading, drop and refund, data reset |
| 21-26 Sep | Testing and polish | Shared APK, manual-test fixes, painted-wood brand style, ratings and reviews, description tidy-up, Kiswahili answers |
| 27 Sep-2 Oct | Experience | Phone required at sign-up, About page story, Google sign-in, real icons everywhere, server feedback, AI chat nudges |
| 3 Oct | Documentation and phone security | This documentation set; one approved phone per account with admin approval of new phones; fingerprint lock on the app |
| 3 Oct (evening) | Customer-facing polish | Support email on the Help page; Featured campaigns with chosen products; campaign card on product pages; new sign-in screen with checked emails; Google sign-in switched on with chosen usernames; video stills and the voice fix in the app; search in every desktop list |
| 5 Oct | Desktop from any computer | The desktop app signs in only on approved computers and reaches its server at an address that is a setting; the acting user on every desktop call comes from the sign-in; 12-hour desktop sign-ins and a wrong-password limit; one SuperAdmin who approves phones and computers; secret columns hidden in the database browser; later the same day the app reached through the public tunnel (/admin-api), a copy for other admins built, and the SuperAdmin able to correct usernames |
| 7-8 Oct | Customers and the move | Questions and the email window on the Help page, company emblem and socials footer, servers stopped only by the SuperAdmin; the hosting plan and deployment kit for the move to a rented server and the company domain |
| 9 Oct | Security and catalogue control | Security review before going public (payment results confirmed with Safaricom, order quantity checks, staff-only phone sign-in, payout checks, failed-payment clean-up); retiring products from the desktop and phone app, with an out-of-stock alert |
| 9 Oct | Bulk order pictures | Example photos of real bulk orders as a slideshow on the website's Bulk Orders page, kept from Marketing in the phone and desktop apps; Retire moved inside the product form on the phone |
| 10 Oct | Media from the computer | The desktop app's product and campaign forms take a photo or video chosen on the computer itself, uploaded on Save |
| 16-17 Oct | M-Pesa live | Daraja live on till 1804074 (store 1334200); first live payment; start scripts no longer override the live keys; M-Pesa receipts in their own column (migration 035) and in the desktop (Website Payments) |
| 17 Oct | Trust and tidiness | Desktop tables restyled and disabled users kept apart; the Bulk Orders email desk and phone numbers filled in on the website; phone numbers confirmed by an SMS code (Airtel numbers for now) |
| 18 Oct | A real forest | The phone app's entrance in real photographs and the company emblem as the phone and desktop app icon |
| 18 Oct (afternoon) | Ready for go-live | Calm error messages and a maintenance page everywhere; the database cleaned of test data and numbered from 1; older sign-ins refused once |
| 19 Oct | One entrance everywhere | The phone app's entrance on the desktop, dissolving into a sign-in on the same forest; Manage Servers as a sliding panel; the shared phone app and desktop copies rebuilt |
| 20 Oct | Through the mist | Seamless, livelier mist on the desktop and the phone; the sign-in and servers cards trading places through it; "Living Forest", the livelier green the board chose, on the website and in the desktop and phone apps; Forest, Dark and Light themes saved with each account; turning the phone no longer asks for the fingerprint; Sign out asks first |
| 21 Oct | A modern desktop | A backdrop with depth, a floating menu that folds to icons, see-through cards and rain on glass in the Dark theme; the dashboard figures with a breakdown; the shared phone app and desktop copy rebuilt |
| 23 Oct | Who we are | The About page sets out the registered business, how we work (timber from farms across Central Kenya, milled in Nakuru), where to find us and the founder, ready for the move to the company domain |
| 23 Oct | Order tickets | Every order gets a ticket like DW-7K3Q9P; customers can track an order without signing in; the driver and vehicle are hidden from customers unless staff share them for a delivery |
| 24 Oct | Profiles and the idle lock | Profiles in all three apps (photo, name, email, password), admin password resets with a temporary password, sign-outs everywhere on a password change, and the 25-minute idle lock |
| 24 Oct | Home and deadlines | The business at a glance on the phone for Admins and the SuperAdmin, profit for them only, one company card on the server; orders near or past their promised date marked orange and red |
| 24 Oct | Worker details | Staff give their ID and other numbers, next of kin and document photos on the phone; stored encrypted; only the SuperAdmin opens and verifies them in the desktop app (migration 040) |
| 24 Oct | Saves that stick | The Company phone tick saves again; a check of all 126 saves found phone area edits emptying the map pin and product edits emptying body feet - both kept now; the profile card in the desktop menu |
| 24 Oct | Error messages | Every error on the phone in a box of at most four lines that scrolls inside itself, never over the rest of the screen |
| 24 Oct | Phone keeps up | The menu shows a name or photo changed elsewhere straight away (a failed photo is retried); Home reloads on return and says when it shows the kept company card |
| 24 Oct | Move kit ready | The release carries the live settings; only a Groq key, the Gmail App Password and later the Send Money lines are typed on the server; the 2 GB server is tuned; a release built and checked |
| 24 Oct | Policy pages | Returns & Refunds (the owner's rules), Privacy and Terms on the website, linked from the footer and at checkout; Cookie settings; the Help answer and the assistant follow the same rules |

# 3  Timeline chart

Each bar shows when work on a feature area took place.

Figure 1: Development timeline by area

# 4  Feature log

| Date | Area | What was built or changed |
| --- | --- | --- |
| 11 Sept 2026 | Database | Business-rules database reviewed (keys, table order), tables created with auto-increment keys, per-trip calculation functions and the profit procedure added. |
| 11 Sept 2026 | Architecture | Technology chosen: Kotlin mobile app, Java backend, Python servers for the website and the mobile app; backend, website server and mobile server scaffolded. |
| 11 Sept 2026 | Website | frontend/website created; first React website built from the business rules. |
| 12 Sept 2026 | Website | Sample data, product photos from the media folder, back arrow on product pages, opening animation. |
| 12 Sept 2026 | Mobile app | App connected to the mobile server; forest splash, icon and login; Products (create, edit, photo, bin); main menu; Marketing campaigns with video (paused campaigns hidden on the website). |
| 12 Sept 2026 | Mobile app | Expenses with admin assignment of payments, Capital, Loans and Finance, heavy (bulk) orders, date pickers. |
| 13 Sept 2026 | Website | Forest theme and layout, marketer badges on products, AI help area (first as a keyword bot), over-ordering blocked by stock checks. |
| 13 Sept 2026 | Mobile app | Back navigation, delivery (pickup) area management, product photos named after the product. |
| 13 Sept 2026 | Payments | M-Pesa Send Money (B2C) in the sandbox, including Safaricom's encryption certificate. |
| 13 Sept 2026 | Desktop app | Desktop administration application started. |
| 14 Sept 2026 | Desktop app | Full-screen splash, single running copy, taskbar tree icon, forest login, sections mirroring the mobile app, database browser. |
| 14 Sept 2026 | Mobile app | Trees, farmers and remainder trees; role-based sections; GPS coordinates filled automatically; trip finance. |
| 15 Sept 2026 | Operations | C:\Scripts launcher and desktop shortcut for starting all servers. |
| 15 Sept 2026 | AI | AI insights (unassigned transactions, top farmers, expense breakdown), handwriting scan of bulk production sheets, chat assistant in the mobile app with saved history, assistant on the website (Groq). |
| 16 Sept 2026 | Desktop app | Servers section: start and stop every server from inside the app with live logs. |
| 16 Sept 2026 | Mobile app | Voice assistant for filling forms (continuous, Android speech), machine and vehicle pickers, product images in the app. |
| 16 Sept 2026 | Website | Marketing page as playable cards. |
| 17 Sept 2026 | Website | Public access through ngrok, phone-friendly layout, Google Analytics behind cookie consent, side-panel help chat, cart icon, M-Pesa STK push at checkout (sandbox). |
| 17 Sept 2026 | Desktop app | Database browser grouped into categories. |
| 18 Sept 2026 | Website | STK payment confirmed end to end (callback and status query), Ordered Goods page, customer-specific order numbers, size-based delivery estimates. |
| 19 Sept 2026 | Desktop app | Light and bulk deliveries per trip, date pickers, saving indicators, per-order delivered status with confirmations, pending order groups, trip finalization rules. |
| 19 Sept 2026 | Payments | Send Money for expenses with automatic receipts (no typing), loan details and Pay Loan, transfer animation with a bold confirmation step. |
| 19 Sept 2026 | Mobile app | Orders section, floating chat button, side quests and reassignment of undelivered orders. |
| 20 Sept 2026 | Mobile app | Bulk delivery editing, company-SIM M-Pesa SMS reading into the SMS queue, delivery signature. |
| 20 Sept 2026 | AI | Role-based navigation guidance and chat history browsing; website answers improved. |
| 20 Sept 2026 | Operations | All test data cleared except products and trees (backup kept in db_backups); tunnel paths for the app and APK downloads. |
| 20 Sept 2026 | Payments | Drop and refund of orders not yet on a trip. |
| 21 Sept 2026 | Mobile app | Shared APK for admins elsewhere, working over the tunnel. |
| 23 Sept 2026 | Operations | Connectivity fixes; 14-point manual-test fix list; only one phone may read company SMS. |
| 24 Sept 2026 | Website | No order without a successful payment prompt, phone number checked before paying, cart kept on refresh, full-page delivery area picker with "near me" and map coordinates, product grid, Ordered Goods cards. |
| 24 Sept 2026 | Desktop app | Drop and refund, Refunds area with the customer number pre-filled, Kenya counties drop-down, named light deliveries. |
| 25 Sept 2026 | All clients | Painted-wood brand style (website, then mobile and desktop); delivery area shown on desktop order rows; USB phone link re-applied automatically. |
| 25 Sept 2026 | AI | Answers grouped into consistent categories; replies in Kiswahili when asked in Kiswahili. |
| 26 Sept 2026 | Website | Product ratings and reviews with a public-review agreement, long descriptions with an AI-arranged layout, delivered goods ordering, splash removed, gentle forest motion, emojis replaced by icons. |
| 27 Sept 2026 | Website | Phone number required at sign-up; About page with the scroll-played journey from tree to doorstep. |
| 29 Sept 2026 | Website | Sign in with Google alongside username and password. |
| 2 Oct 2026 | Mobile and desktop | Emojis replaced by line icons, tree-ring Products icon, spinning refresh buttons, clear feedback on server start and stop, secrets masked in server logs. |
| 2 Oct 2026 | Website | AI chat nudges at helpful moments, with the page context passed to the assistant. |
| 3 Oct 2026 | Documentation | This documentation set. |
| 3 Oct 2026 | Security | One approved phone per account: each app install has its own key in the phone's secure hardware, an account's first phone is approved automatically and any other phone waits for an admin; the acting user on mobile requests is now taken from the verified sign-in. |
| 3 Oct 2026 | Mobile app | Fingerprint (or screen lock) required to open the app; product badge moved under the product name. |
| 3 Oct 2026 | Desktop app | Users > Phones: approve, replace, reject or block phones. |
| 3 Oct 2026 | Website | Help page support email set to the business Gmail's +support address, shown as "Dateroem Wood Sales Support". |
| 3 Oct 2026 | Website | The customer "Marketing" tab became "Featured": only campaigns that are running (Active, within their dates, with products), the tab shown only while one is; a closable banner on the Products page and a tag on featured products. |
| 3 Oct 2026 | AI | Website answers point to the Featured page and mention a promotion only while it is running and has products. |
| 3 Oct 2026 | Mobile and desktop | Choose the products a campaign promotes, in the phone app and in the desktop app (one request replaces the whole set and is written to the audit log). |
| 3 Oct 2026 | Mobile app | Editing a campaign no longer drops its video; the app lock now covers the open screen instead of replacing it, so unsaved forms survive; unsaved campaign changes are kept as a draft. |
| 3 Oct 2026 | Website | Product pages: "All products" link, the campaign shown in a card under the product details (the video at its own shape with a soft glow either side), video position remembered between pages. |
| 3 Oct 2026 | Mobile app | Voice input asks for the microphone permission again (it had stopped silently); video campaigns show a still from the video in the campaign lists. |
| 3 Oct 2026 | Website | New sign-in screen with the About film beside the form; sign in with username or email; email addresses checked at sign-up (format, mail domain, not already used) with typo suggestions; "+" addresses accepted. |
| 3 Oct 2026 | Website | Google sign-in switched on with the Dateroem Google Cloud client; new Google users choose their own username. |
| 3 Oct 2026 | Desktop app | Users: search box and role filter; search boxes in Products, Campaigns, Ratings, Delivery Areas, Trips, the Database Browser and other lists. |
| 3 Oct 2026 | Website | The "5 ratings", "Featured in" and "Read the full description" links keep their section in view while the page finishes loading. |
| 5 Oct 2026 | Security | Desktop app ready to work from any computer: it signs in only on approved computers (a key kept by Windows, in the TPM chip where there is one), the backend checks the sign-in on every desktop call and takes the acting user from it, desktop sign-ins last 12 hours, and 5 wrong passwords mean a 15-minute wait. |
| 5 Oct 2026 | Security | One SuperAdmin (sadmin): only the SuperAdmin approves or blocks phones and computers, can change the SuperAdmin account, and hands the role over in one step; the other two former SuperAdmins became Admin with the same access as before. |
| 5 Oct 2026 | Desktop app | The server address is a setting (Server ... Change on the sign-in screen); Users has a Computers list; the Servers panel shows only when the servers run on this computer; the app returns to sign-in, with the reason, when a sign-in ends. |
| 5 Oct 2026 | Database | Migration 031: USER_COMPUTERS. The database browser shows password and key columns as (hidden). |
| 5 Oct 2026 | Operations | The admin server serves product and campaign pictures itself (media/ addresses), so they load wherever the desktop app runs. |
| 5 Oct 2026 | Desktop app | Reachable from other computers through the public tunnel at /admin-api (Caddy; its API pages hidden), with https through Windows' own network stack; a copy for other admins built with build_shared_copy.py; the SuperAdmin can correct an account's username. |
| 7 Oct 2026 | Desktop app | Start-up no longer blocks the screen: the "Starting..." window is an ordinary window that stays responsive while the app loads in the background (about 5 seconds instead of 13), and a click or any key skips the intro. |
| 7 Oct 2026 | Website | Help page: frequently asked questions with a search box and topic buttons, each answer able to link to the page it is about; the first 16 written from the facts the website's assistant is given. Admins keep them in the desktop app (FAQs). |
| 7 Oct 2026 | Website | Help page: "Send us an email" form - the customer types the email on the site and it reaches the support inbox through the business Gmail (App Password), with their name as sender and Reply going to them; a confirmation reaches their inbox. Nothing is stored. |
| 7 Oct 2026 | Website | The Send us an email form opens as a window from the email button on the Help and Bulk Orders pages (there with the subject "Bulk order enquiry"), with a link to the customer's own email app; the Help page contacts moved above the questions. |
| 7 Oct 2026 | Website | Company emblem: the emblem on the delivery lorry in the About film, redrawn as a clean gold logo (log rings and a tree). It is the browser tab and phone home-screen icon; profile pictures for TikTok and Instagram are in brand/. Every page ends with a footer: the emblem, then WhatsApp, TikTok, Instagram, email and phone. |
| 7 Oct 2026 | Security | Servers panel: anyone can start the servers (signed in or not), only the SuperAdmin can stop them, after a confirmation. |
| 8 Oct 2026 | Website | Footer links to TikTok and Instagram (@dateroem.woods); the browser tab icon enlarged to fill its whole square. |
| 8 Oct 2026 | Operations | Website unreachable from phones after an internet drop: the Tunnel Router (Caddy) had not come back while ngrok and the other servers had; restarted. |
| 8 Oct 2026 | Payments | Ready for Go Live by settings alone: paybill or till chosen with MPESA_TRANSACTION_TYPE and MPESA_PARTY_B (no code edit), and the M-Pesa callbacks also answer at /api/dateroem-payments, a production address without "mpesa" in it (Safaricom rejects such addresses). |
| 8 Oct 2026 | Operations | Hosting planned: a 4 GB Ubuntu VPS in a Nairobi data centre and a .co.ke domain. Deployment kit in deploy/ (router with automatic HTTPS, start-on-boot services, settings templates, setup, release, install, daily backup and health-check scripts) and the Hosting and Deployment Guide. |
| 9 Oct 2026 | Security | Security review before going public: a payment result counts only when Safaricom's own status query confirms it, never the message posted to the public callback address; order quantities must be whole numbers of 1 or more, and the same product twice is added together before the stock check; the phone app accepts staff accounts only; the servers' API description pages are off; payout amounts must be positive whole shillings up to KES 1,000,000; Send Money and loan payments go to the number on file (another number needs the SuperAdmin); a failed payment is cleaned up (order cancelled, stock returned) however the failure is seen. |
| 9 Oct 2026 | Database | Migration 033: PRODUCTS.Is_Retired, Retired_At and Retired_By, for retiring a product. |
| 9 Oct 2026 | All clients | Retire a product: an admin takes a product off the shop from the desktop or phone app, whatever its stock, and can bring it back later; its stock and existing orders are kept. Products that run out of stock are listed for admins under "Needs attention", with a count on Products in the phone app menu. |
| 9 Oct 2026 | Database | Migration 034: SHOWCASE_IMAGES, the example pictures of the website's Bulk Orders slideshow. |
| 9 Oct 2026 | All clients | Bulk order pictures: example photos of real bulk orders play as a slideshow on the website's Bulk Orders page (whole picture, optional caption, moves on every 5 seconds). Marketers, Admins and the SuperAdmin add, caption, put in order and remove them from Marketing in the phone and desktop apps; 12 at most. |
| 10 Oct 2026 | Desktop | Photos and videos from this computer: the desktop app's product form takes a photo, and the campaign form a photo or video, chosen on the computer itself (they used to need a typed media key); uploaded on Save through the admin server's new /uploads routes. Photos are turned upright and shrunk to 1600 px first; videos go as they are, up to 60 MB. |
| 16 Oct 2026 | Payments | M-Pesa live: the Daraja app went live on the company till 1804074 (store 1334200) with the live keys and passkey. |
| 17 Oct 2026 | Payments | First live STK payment (KES 5, receipt received, result delivered to /api/dateroem-payments/stk and checked with Safaricom). Fixed on the way: the Daraja address still pointed at the sandbox, the start scripts exported the old sandbox keys (which override application.properties), and the callbacks used a path with "mpesa" in it. Send Money is not live: a till cannot pay out. |
| 17 Oct 2026 | Database | Migration 035: PRODUCT_PAYMENTS.Mpesa_Receipt - the M-Pesa receipt of a website payment in its own column (filled for earlier payments from their description). |
| 17 Oct 2026 | Desktop | M-Pesa receipts visible: Insights -> Website Payments lists every website payment with its receipt (search, double-click to copy), and the Orders page shows each order's receipt. |
| 17 Oct 2026 | Desktop app | Tables restyled ("the display of the tables in the old rectangles feels so outdated"): rounded cards without grid lines, status shown as coloured pills, money with thousands separators, readable column titles; a table that fits sits in the middle of its card at its own width, a wide one fills the card and scrolls with the app's own scrollbars; long text wraps with the whole text on hover; columns empty in every row are left out. Users: disabled accounts move to "Show disabled", where they can be activated again. |
| 17 Oct 2026 | Website | Bulk Orders emails go to the orders desk (the +orders address), and its replies come from there; the Help page keeps +support. A signed-in customer's phone number is filled in for them in the email window and at checkout. |
| 17 Oct 2026 | Database | Migration 036: USERS.Phone_Verified_At and PHONE_VERIFICATIONS - phone numbers confirmed by an SMS code. |
| 17 Oct 2026 | Website | Phone numbers confirmed by an SMS code (Africa's Talking): a 6-digit code at sign-up (password or Google) and, for accounts made before, once before the first order; checkout fills in only a confirmed number. Live for Airtel numbers only until Dateroem has its own SMS sender name; other numbers are taken as typed, as before. |
| 18 Oct 2026 | Mobile app | The entrance in two real photographs instead of the drawn forest ("the board has seen it wise to use a real forest"): the old oak rising out of the dark, mist rolling in and clearing over a misty pine forest, then the company emblem and the wood wordmark; a tap skips it. Sign-in stands in the same forest. The app icon is the company emblem - the website's icon. |
| 18 Oct 2026 | Desktop app | The company emblem replaces the painted pine: the window and taskbar icon, above the sign-in form, and centre-stage in the intro. |
| 18 Oct 2026 | Operations | After a restart of the computer the servers were found stopped (website and payments offline); they can now be started in the background without the desktop app (/root/dateroem_start). |
| 18 Oct 2026 | All clients | Calm error messages everywhere ("the user ... never gets the whole details but what is necessary and presentable"): the website, the phone app and the three servers show one plain sentence when the server is down, slow or has a problem - never addresses, codes or error text; the backend no longer sends stack traces; while a server is down the router shows a "We'll be right back" page (and the apps a short message). |
| 18 Oct 2026 | Database | Clean-up before going live: test orders, payments, deliveries, trips, loans and finance, farmers, machines, vehicles, chats and the SMS queue removed, disabled accounts deleted, and everything kept numbered from 1 - the SuperAdmin is user 1, the two admins 2 and 3, the one real customer 4; the real KES 5 order is order 1; products 1-7. Full backups and a record in db_backups. |
| 18 Oct 2026 | Security | Sign-in tokens issued before the clean-up are refused (AUTH_TOKENS_VALID_FROM), so an old token can never name a renumbered account; everyone signs in once more. |
| 18 Oct 2026 | Mobile app | The entrance plays again whenever the app comes back after more than 15 minutes, also when Android kept it in the background (Home or Back), over the screen the person was on. |
| 19 Oct 2026 | Desktop app | The intro is the phone app's entrance ("the admins have reviewed it as a better entry"): the misty pine forest rising out of the mist, the emblem and the wood wordmark (without the phone's opening oak, which a wide screen can only show cropped or with empty sides); it dissolves into a sign-in screen on the same forest, washed in the app's greens. |
| 19 Oct 2026 | Desktop app | Manage Servers on the sign-in screen slides the Servers panel in from the right; it used to be a separate window that Windows minimised into a small bar in the screen's bottom-left corner. |
| 19 Oct 2026 | Releases | The shared phone app (unchanged since 26 September) and the desktop copy for other admins rebuilt with every change since; the desktop zip checked for secret values (none). |
| 19 Oct 2026 | Mobile app | The entrance plays every time the app is opened afresh, like Netflix ("waiting for 15 minutes is too long"), and after 3 minutes away when it comes back from the background; sign-in in the app's green wash, the entrance dissolving into it. |
| 20 Oct 2026 | Desktop app | Manage Servers on the sign-in screen: the sign-in card shrinks back into a cloud of mist and the servers card comes forward out of another, in the middle of the screen, in the soft grey-green of the misty forest; Back, Esc or a click beside it plays it in reverse. |
| 20 Oct 2026 | Desktop and phone | The moving mist without seams (its copies used to overlap by a pixel, drawing thin bright lines) and in three layers at different depths that thicken, thin, rise and settle like real mist; more visible. |
| 20 Oct 2026 | Operations | The website server would not start after the internet dropped: the WSL network layer had frozen (npm stuck in netlink_dump). Restarting WSL and the servers fixed it. |
| 20 Oct 2026 | Website, desktop and phone | The "Living Forest" colours: a board member felt the green was "too lazy and not lively"; of three options (today's green, Misty Pine, Living Forest) the board took Living Forest - a deeper, cleaner page green (#0f241b) with lighter raised surfaces (#1d4232) - on the website, the desktop app and the phone app. Text contrast stays about 10:1. |
| 20 Oct 2026 | Website, desktop and phone | Colour themes: Forest (the default), Dark and Light ("to allow people not fit for the theme selected to have a dark or light theme"), saved with the account (USERS.Theme, migration 037). Website: a Theme menu at the end of the top links. Phone: Settings behind a bold gear beside Sign out in the menu. Desktop: Settings above Sign Out. A device that is already open keeps its theme until it is started again or signed in - as the owner wants. |
| 20 Oct 2026 | Mobile app | Turning the phone no longer rebuilds the screen, so it no longer asks for the fingerprint ("rotating a screen is not the same as closing the phone"); an app Android closed in the background still locks when it comes back. Sign out asks "Sign out?" first, in the menu and on the lock screen. |
| 20 Oct 2026 | Website | The product grid and the Featured banner fill the page at any width, the cards growing with the screen ("instead of fixating on a certain length can it stretch automatically"); the cookie banner's Customize is a wood link instead of a warning red. |
| 21 Oct 2026 | Desktop app | A modern look ("the green doesn't feel like one color ... it looks like an app from 2010"): a backdrop with depth instead of a flat colour, the menu floating without a panel - narrower and able to fold to icons -, see-through rounded cards, rain on glass behind the Dark theme's menu. The dashboard's figures gained a short breakdown (customers and staff, products retired and deleted, campaign photos and videos, trips in progress); the database figure is for the SuperAdmin only. Status pills made readable in the Light theme. |
| 21 Oct 2026 | Releases | The shared phone app and the desktop copy for other admins rebuilt with everything since 19 October: the Living Forest colours, Forest/Dark/Light themes and Settings, the Sign out question, the phone staying unlocked when turned, the livelier mist, and the desktop's modern look and dashboard. The phone app downloads from <public address>/downloadable as before; the desktop zip was scanned for secret values (none) and is shared by the owner. |
| 23 Oct 2026 | Website | The About page sets out the company: who we are with the registered facts, how we work (timber from farms across Central Kenya, milled in Nakuru), where to find us with the owner's map pin, and the founder with a photo frame; the same facts for search engines in index.html. |
| 23 Oct 2026 | Orders | Order tickets like DW-7K3Q9P ("ticket number for tracking", migration 038) on every order - website, staff light deliveries and bulk orders - shown to customers and used by staff and the assistant. Track my order on the website without signing in (the ticket and the last 3 digits of the phone; five wrong tries lock a ticket for half an hour). The driver and vehicle are hidden from customers unless staff switch on Share driver for that delivery, on the desktop or the phone ("vehicle visible only to staff"). |
| 24 Oct 2026 | Accounts | Profiles in all three apps ("a profile area ... all connected"): photo, name, email and password, the email and phone shown partly until Show; a customer changes their phone number with an SMS code, a staff member's is changed by an admin (it receives payouts). Changing a password signs the account out everywhere else. Nobody can see a password ("is it proper to allow the superadmin to see actual passwords" - no); an admin resets it to a temporary one, shown once, which must be replaced at the next sign-in. An idle lock ("a timer like about 25 minutes of inactivity"): the desktop asks for the password and the phone for the fingerprint after the SuperAdmin's minutes untouched, with a "Still there?" a minute before (migration 039). |
| 24 Oct 2026 | Mobile app | Home for Admins and the SuperAdmin shows the business at a glance ("superadmin in mobile cant seem to see the other details"): users by role, products, campaigns, trips and the orders waiting. A trip's profit and expenses are shown to Admins and the SuperAdmin only. The company card is kept on the server - the same on every phone - and only the SuperAdmin changes it (on the phone or in the desktop's Settings). |
| 24 Oct 2026 | Orders | Orders still waiting for a delivery are flagged as their promised date comes near ("let it be treated as a risky product ... so the admins can assign it to a delivery before deadline date"): DUE SOON in the last quarter of the promised time and never later than 5 days before the date, LATE once the date has passed - red and orange rows on the desktop, coloured marks on the phone, and the counts on Home. Row colours in the desktop's tables now really show in the modern look. |
| 24 Oct 2026 | Staff | Worker details ("worker ID number and documents with admin/SuperAdmin verification"): each staff member gives their ID or passport number, KRA PIN, NSSF and SHA numbers, next of kin, driving licence and photos of their documents in the phone app (My profile > Worker details); only the SuperAdmin opens them and marks them Verified or sends them back with a note, in the desktop app (Users > Worker Details). Numbers and photos are stored encrypted with a key kept outside the database, every opening is written to the audit log, they are kept until the SuperAdmin deletes them, and the SuperAdmin can ask for more fields or documents (migration 040). |
| 24 Oct 2026 | Saving | Saves that stick ("when i click that a certain users phone canot sync like dissable it its saves i click the account again it is stll saved check this and any other area that might have this issue"): the admin server's account-edit model had no canSyncSms, so the Company phone tick was dropped before the backend; it is passed on now. A check, scripts/check_field_flow.py, follows all 126 saves of the desktop, phone and website through their servers into the backend and found two more: an edit of a delivery area from the phone emptied its map pin, and every product edit emptied body feet per unit - the backend now keeps both when they aren't sent. Emptying an account's email or an area's coordinates on the desktop now really removes them. The desktop menu's 18 px Profile button became a profile card with a 46 px photo, the name and the role ("increase the size of that profile area"). |

# 5  Database changes

| No. | Date | Script | Change |
| --- | --- | --- | --- |
| base | 11 Sep 2026 | dateroem_backend_script.sql | All original tables, keys and relationships. |
| functions | 11 Sep 2026 | dateroem_functions_procedures.sql | Per-trip total functions, profit function, sp_recalculate_trip_profit. |
| 002 | 11 Sep 2026 | pages | Columns and tables for the server "pages": claim columns on FINANCIAL_TRANSACTION, CAMPAIGN_PRODUCTS, fn_product_order_count. |
| 003 | 12 Sep 2026 | product_unit | PRODUCTS.Unit: stock counted in pieces or board feet. |
| 004 | 12 Sep 2026 | campaign_video | Campaigns can carry a video. |
| 005 | 12 Sep 2026 | expense_timestamps | Creation timestamps on expense tables, used to rank payment matches. |
| 006 | 12 Sep 2026 | capital_financial_transaction | Added a transaction link to CAPITAL (reverted by 007). |
| 007 | 12 Sep 2026 | revert_capital_financial_transaction | Reverts 006: capital is entered by admins, never matched to payments. |
| 008 | 12 Sep 2026 | stk_checkout_id | Checkout_Request_ID to match M-Pesa callbacks. |
| 009 | 12 Sep 2026 | bulk_delivery_orders | Bulk deliveries linked to ORDERS; hard and soft cash split. |
| 010 | 13 Sep 2026 | product_marketer_note | Short badge on product cards (Marketer_Note). |
| 011 | 13 Sep 2026 | order_delivery_area | Orders point to a real DELIVERY_AREAS row. |
| 012 | 13 Sep 2026 | campaign_media_type | One media slot per campaign: image or video. |
| 013 | 14 Sep 2026 | remainder_tree_origin | Remainder trees remember the tree registration they came from. |
| 014 | 14 Sep 2026 | trees_remainder_unique | A remainder can be carried forward by at most one tree registration. |
| 015 | 15 Sep 2026 | ai_chat_messages | AI_CHAT_MESSAGES table for chat history. |
| 016 | 18 Sep 2026 | delivery_scheduling | Body_Feet_Per_Unit and estimated delivery dates. |
| 017 | 19 Sep 2026 | delivery_side_quests | Light deliveries can ride on a bulk delivery or be grouped. |
| 018 | 19 Sep 2026 | delivery_reassignment | Needs_Reassignment and Undelivered_Reason. |
| 019 | 19 Sep 2026 | production_photo | Photo on bulk production description lines. |
| 020 | 19 Sep 2026 | payout_status | Status and Status_Reason on outgoing payments. |
| 021 | 19 Sep 2026 | payout_initiator | Initiated_By / Initiated_At on payouts. |
| 022 | 20 Sep 2026 | order_drop_and_signature | Cancellation cost and refund on orders; signature column widened. |
| 023 | 24 Sep 2026 | order_refund_transaction | Refunds can be paid through Send Money. |
| 024 | 24 Sep 2026 | light_delivery_name | Optional name for a light delivery. |
| 025 | 24 Sep 2026 | delivery_area_coordinates | GPS coordinates on delivery areas. |
| 026 | 26 Sep 2026 | product_reviews | PRODUCT_REVIEWS table. |
| 027 | 26 Sep 2026 | product_description_text | Product description widened to TEXT. |
| 028 | 26 Sep 2026 | product_description_display | AI-arranged copy of the description for the website. |
| 029 | 29 Sep 2026 | users_google_sub | USERS.Google_Sub for Google sign-in. |
| 030 | 3 Oct 2026 | user_devices | USER_DEVICES: the phones each account may use, one approved at a time. |
| 031 | 5 Oct 2026 | user_computers | USER_COMPUTERS: the computers each Admin or SuperAdmin may use the desktop app on, one approved at a time. |
| 032 | 7 Oct 2026 | faqs | FAQS: the Help page's frequently asked questions, with the first 16. |
| 033 | 9 Oct 2026 | product_retire | PRODUCTS.Is_Retired, Retired_At, Retired_By: retiring a product (hidden from the shop, kept, can be brought back). |
| 034 | 9 Oct 2026 | showcase_images | SHOWCASE_IMAGES: the Bulk Orders page's example pictures (picture key, optional caption, order, soft delete). |
| 035 | 17 Oct 2026 | payment_receipt | PRODUCT_PAYMENTS.Mpesa_Receipt (unique): the M-Pesa receipt of a website order's payment. |
| 036 | 17 Oct 2026 | phone_verification | USERS.Phone_Verified_At and PHONE_VERIFICATIONS: phone numbers confirmed by an SMS code (only hashes of codes and proofs are kept; rows are removed after 30 days). |
| 037 | 20 Oct 2026 | user_theme | USERS.Theme (VARCHAR(10), default 'forest'): each account's colour theme - forest, dark or light. |
| 038 | 23 Oct 2026 | order_tickets | ORDERS.Ticket_Code (VARCHAR(12), unique): each order's ticket like DW-7K3Q9P. LIGHT_DELIVERIES.Share_Driver (TINYINT(1), default 0): whether the customers on that delivery see the driver's first name and the number plate. |
| 039 | 24 Oct 2026 | profiles_security | USERS.Photo (the profile photo's media key), USERS.Must_Change_Password (an admin's reset waiting for a password of the person's own), USERS.Password_Changed_At (sign-ins made before it are refused); APP_SETTINGS (Setting_Key, Setting_Value, Updated_By, Updated_At) with idle_lock_minutes = 25. |
| 040 | 24 Oct 2026 | worker_records | WORKER_FIELDS and WORKER_DOC_TYPES (what staff are asked for - ten fields and four document types to start, the SuperAdmin adds more), WORKER_RECORDS (where each staff member stands: NOT_STARTED, SUBMITTED, VERIFIED, NEEDS_CHANGES), WORKER_FIELD_VALUES (the values; ID-type numbers encrypted) and WORKER_DOCUMENTS (the photos, encrypted, in the database). |

# 6  Key decisions

| Date | Decision | Reason |
| --- | --- | --- |
| 11 Sep | Kotlin mobile app, Java backend, Python servers for the clients | The owner's choice of languages; one backend keeps the business rules in one place |
| 11 Sep | Per-trip totals as database functions | Keeps trip and profit views cheap for the servers |
| 12 Sep | Capital is entered by admins, never matched to payments | Owner correction; migration 006 reverted by 007 |
| 13 Sep | Expenses are paid with Send Money (B2C), not STK push | Owner correction: expenses pay partners, STK only collects from customers |
| 13 Sep | MySQL moved to port 3309 | A phantom listener on 3306 |
| 15-17 Sep | AI chat on Groq's free tier; Anthropic only for the handwriting scan | Test the assistant without paid credit; vision needs Claude |
| 19 Sep | Only one trip open at a time; finalization rules | Every order, loan and bulk delivery must be settled before a new trip |
| 19 Sep | Payout receipts filled automatically, bold confirmation before sending | No typing of receipts; protection against mistakes |
| 20 Sep | Test data cleared except products and trees | Fresh start for end-to-end testing; backup kept |
| 20 Sep | One public address with path routing (Caddy behind ngrok) | Website, app, APK and M-Pesa results through one tunnel without exposing the backend |
| 23 Sep | Only one phone may read company SMS | One SIM per number; avoids double counting |
| 24 Sep | No order without a successful payment prompt | All orders are paid by M-Pesa; no pay on delivery |
| 25 Sep | Painted-wood brand style across all clients | One recognisable look |
| 26 Sep | Reviews only after delivery, private unless consented | Trustworthy ratings and privacy |
| 26 Sep | Website splash screen removed | Felt unprofessional on the website (kept in the apps) |
| 27 Sep | Phone number required for every account | Every customer must be identifiable and reachable |
| 2 Oct | Chat nudges at helpful moments (option 3) | Helpful rather than decorative; strict limits to avoid annoyance |
| 3 Oct | One approved phone per account; an admin approves any new phone (option a); the first phone is approved automatically; fingerprint lock added | A shared password or a second phone handed to someone else can no longer be used on the account, and nobody already using the app was locked out |
| 3 Oct | Support email is a "+support" address of a free business Gmail, shown as "Dateroem Wood Sales Support" | No paid mailbox needed; a Gmail filter sorts the messages, and the name shown is honestly the business's own |
| 3 Oct | The customer "Marketing" tab became "Featured", shown only while a campaign is running, plus a closable banner and product tags | Customers tend to skip a page called Marketing; offers shown where they already shop help without intruding, and an empty or stale page is never shown |
| 3 Oct | Sign in with a username or an email; new usernames are chosen by the person (3-30 characters, no spaces, no @), for Google sign-up too | Owner: a username is something a person makes, not something filled in for them; without @ a username can never be mistaken for an email |
| 3 Oct | Google sign-in client created under the business Google account (project "Dateroem") | The business name was settled as Dateroem, and the sign-in client belongs to the company rather than a personal account |
| 5 Oct | Documents stay at version 1.1; new work is added as dated rows | Owner: "we are in 1.1 let it remain as such" |
| 5 Oct | The desktop app becomes a standalone client: its server address is a setting and every computer must be approved | Owner: the servers will move to a hosting provider and the app will be shared with other admins; a stolen password alone must not be enough |
| 5 Oct | One SuperAdmin (sadmin) approves phones and computers; the other two former SuperAdmins became Admin; the role moves only by being handed over | Owner: "there can only be one super admin ... the one who permits phones desktops is the superadmin" |
| 5 Oct | Admins keep the database browser, with password and key values hidden | Owner: Admins "still can access what they are accessing now" |
| 5 Oct | Until the move, the desktop app reaches the servers through the existing tunnel at /admin-api, and its https goes through Windows' own network stack | Owner: "can we use the geomagnetic" (the tunnel address) so the app works away from the servers in development; Python's own encrypted connections to the tunnel are cut off on this network |
| 7 Oct | The emblem on the delivery lorry in the About film became the company logo, redrawn without changing its design; it is the site icon and the TikTok and Instagram profile picture, and every page has a footer with WhatsApp, TikTok, Instagram, email and phone | Owner: use the lorry's image as the company logo, enhanced to look professional without restructuring it; socials at the foot of every page |
| 7 Oct | The email form became a window opened by the email button, on the Help and Bulk Orders pages; the Help page contacts moved above the questions | Owner: the form should appear when someone clicks the email button, and contacts below the questions were tiring to reach |
| 7 Oct | Customers write emails on the Help page itself; the website sends them through the business Gmail with the customer as Reply-To; no database inbox | Owner: going from the site to Gmail and back just to ask for help is a large task; replies stay in the business Gmail as before |
| 7 Oct | Frequently asked questions on the Help page, kept by admins in the desktop app; the first 16 written from the facts the website's assistant is given | Owner: the Help page felt empty, and the answers must stay current as features change |
| 7 Oct | Anyone can start the servers; only the SuperAdmin can stop them. After the move only the SuperAdmin manages the servers, in the provider's control panel | Owner: an admin could turn the servers off, and an honest admin would then have to restart them |
| 5 Oct | Only the SuperAdmin can correct a username | Owner: "one might have used a wrong username when creating" an account |
| 8 Oct | Host on a 4 GB Ubuntu VPS in a Nairobi data centre with a .co.ke domain; one server for everything, set up by the deploy/ kit | Owner: "a place to host the servers and an area to buy domain so that it runs stable in kenya"; Kenyan traffic stays in Kenya, billing in shillings |
| 8 Oct | After the move only values change: settings files made by a script, paybill or till as a setting, and a callback address without "mpesa" | Owner: "all that is left is to just change some few values here and there e.g safaricoms codes"; Safaricom rejects callback addresses with "mpesa" in them |
| 9 Oct | A payment result is believed only when Safaricom's own status query confirms it | The callback address must be public, so anyone could post a fake "paid" message to it |
| 9 Oct | Retiring is separate from deleting: hidden from the shop, kept with its stock and orders, and reversible | Owner: "it can be brought back incase it was being reviewd from a bad ratin or comment" |
| 9 Oct | Out-of-stock alert inside the apps (a banner and a menu count), not push notifications | Owner chose the alert list and badge; the apps have no push service |
| 9 Oct | Bulk order pictures are their own small list (SHOWCASE_IMAGES), not products | Owner: "this are not features just pictures ... this is not like the product pictures" |
| 9 Oct | Marketers, Admins and the SuperAdmin may change them, from Marketing | Owner: "a marketer admin or superadmin can edit it lets remove that very strict restriction" |
| 9 Oct | The slideshow shows each picture whole over a blurred copy, and stops for visitors who ask for less motion | Phone photos are often upright; a 16:9 frame would cut most of them |
| 10 Oct | Desktop photos and videos are uploaded on Save, as the file itself (not base64) | Nothing is sent for a form that is cancelled; a 60 MB video would grow by a third as base64 |
| 17 Oct | The M-Pesa keys live in application.properties only - no start script exports them | Exported old sandbox keys silently overrode the live ones: "my application is not doing stk push" |
| 17 Oct | The purchase receipt gets its own column, not ORDERS.Reference_ID | Reference_ID already holds the receipt of a refund paid back to the customer |
| 17 Oct | SMS codes only for Airtel numbers for now | Africa's Talking's shared sender reaches only Airtel; Dateroem's own sender name, needed for Safaricom, waits for the budget. Other numbers are taken as typed, as before |
| 17 Oct | When an SMS cannot be sent, customers carry on | Nobody is kept from signing up or paying because the SMS balance ran out: codes pause for 10 minutes |
| 18 Oct | Real photographs for the phone entrance | The board chose a real forest over the drawn one: the old oak and a misty pine forest, graded to the app's colours |
| 18 Oct | The website icon is every app's icon | One logo everywhere, already used on the business socials; one command writes every icon |
| 18 Oct | Renumber everything kept from 1 | The owner's choice: users 1-4, the real order 1, products 1-7 - with every sign-in made before refused, so an old token can never name a renumbered account |
| 18 Oct | Users see a sentence, never the error itself | Technical details stay in the server logs; the router serves a maintenance page while a server is down |
| 19 Oct | The desktop opens on the forest, without the oak | A tall photo on a wide screen is either cropped or leaves the sides empty, so the desktop keeps only the forest, which fills the screen; it slides instead of zooming, so every frame is a plain copy of a picture prepared once |

# 7  Open items at the time of writing

- Publish the Google sign-in app in Google Cloud Console (Google Auth Platform, Audience) if it is still in Testing, so every Google user can sign in, not only the listed test users.

- Apply for Dateroem's own SMS sender name with Africa's Talking, then send codes to every network (app.sms.networks = all) and update the Help page question about creating an account.

- Give the other admins the copies rebuilt on 19 October 2026: the phone app from the public address's /downloadable/dateroem-wood-sales.apk, and the desktop zip from desktop/dist. Everyone signs in once more.

- Pay back the KES 5 of order 1 to the customer by hand - Send Money is not available on the till.

- Have an independent penetration test before larger volumes of real money.

- Restart the desktop app and sign in as the SuperAdmin (sadmin) first, on the owner's computer: it is approved automatically. Every other admin's computer then waits for the SuperAdmin's approval in Users > Computers.

- Hand the shared desktop copy (admin_server_control\desktop\dist\Dateroem Admin Control 1.1.zip) to the other admins; the SuperAdmin approves each computer. When the servers move to a provider, give the admin server its own HTTPS address and change it on each copy (Production Go-Live Checklist).

- Choose the server and buy the domain, then the move (Hosting and Deployment Guide, DWS-CFG-03); Safaricom's Go Live for customer payments was done on 16 October 2026.

- Everything in the Production Go-Live Checklist (DWS-CFG-02).